- CASE STUDY OF VILNIUS OLD TOWN REVITALISATION

The purpose of this case study is to tell the story of the conception, development and implementation of Vilnius Old Town Revitalization Strategy ten years after launching the revitalization process that began in 1995. It looks at a broader context of the strategy and the Old Town Renewal Agency (OTRA). The objective of the study is to point out the lessons that can be learned from the case of Vilnius.

The work started from OTRA and its consultant’s meetings with many participants of the revitalization process in Vilnius during those 10 years. Analysis of documents and plans and the wealth of personal recollections and opinions were integrated into this narrative document: the story of Vilnius Old Town revitalization.

The draft framework of the story was introduced to a wide variety of authorities and institutional stakeholders and selected local, regional, and international experts. It has been discussed in a series of meetings at OTRA in February 2006. The meetings included representatives of state and municipal authorities, NGOs, and individual Lithuanian, regional and international experts.

These meetings provided essential, invaluable inputs to the initial framework of the story. Once these inputs had been integrated into the story, it has been sent out once again to various stakeholders. Finally, the document was discussed with a variety of institutional stakeholders, including business associations, in a meeting in Vilnius in May 2006.

It will contain written and graphic materials as well as necessary supporting material such as the relevant laws, planning documents, and promotional materials – to be supplied by the Vilnius Municipality and OTRA.

|  | Pages |
| --- | --- |
| - Why the Strategy was needed and in what context it was created - | 2-3 |
| - How it was developed and what it contained - | 5, 6 |
| - How it was enacted and implemented - | 7 |
| - How the Old Town Renewal Agency was created and how it found its place among many players - | 7-10 |
| - About how Vilnius Old Town changed in the years from 1995 to 2005, and did the Strategy play a role in this - | 10 |
| - Whether the Old Town developed and lost its heritage qualities - | 11, 12 |
| - How the citizens see the roles of the state and municipality in revitalising the Old Town - | 14, 15 |
| - How the heritage protection laws and institutional system is seen by the stakeholders today - | 16 |
| - About the views of professionals on the needed changes in the system - | 17, 18 |
| - Whether World Heritage listing has done any good to Vilnius - | 18 |
| - And what can be done to guide the heritage protection and development of the Vilnius Old Town in the coming years - | 19 - 21 |

The safeguarding of cultural heritage in Lithuania has always had a strong ideological underpinning – the popular movement of 1980ties takes its source in the movement for stewardship for Lithuania’s heritage.  In the “Law on the basics of national security” cultural heritage is declared one of the basic objects of the national security.  Vilnius as the capital of Lithuania and symbol of Lithuania’s statehood is especially important in this context, hence the cultural heritage of its Old Town has a very special meaning for Lithuania.

The provisions for safeguarding and management of cultural heritage prominently threads through Lithuania’s legal system. The approach to safeguarding is built on a strong notion of providing protection by laws, regulations and plans and enforcing it through appropriate planning procedures and permits, emphasizing the role of the authorities in this endeavour.

The situation of countries like Lithuania whose current institutional frameworks have grown up in the abrupt transition from the centralized planning of the Soviet Union to an evolving and often chaotic western-style economy offer opportunities to compare efforts and results among those moving through similar transitions.  The successes and frustrations of managing heritage in the last 15 years in Vilnius can be linked to the effectiveness of these efforts to reshape applicable legal and institutional frameworks to respond in a balanced way to perceived market pressures.

Herb Stovel, in 2006

The centralised, administrative approach of heritage management has been strengthened during the 15 years of Republic by the need to interact with processes of socio-economic development. After a long period of planned and state-run economy, the first manifestations of the free enterprise in urban development - however desirable in terms of creating economic wealth – were resting on reckless entrepreneurial dynamism, with emphasis on private initiative and striving to rapid development to achieve results. In this strive the new private owners and developers have often disregarded heritage, viewing requirements of heritage protection and calls for safeguarding the heritage values as orthodox interference and creation of unnecessary obstacles to business. Ideological notion of free enterprise as creator of wealth became stronger to many than notion of identity. Hence the whole heritage management system built in the independent Lithuania made strong emphasis on protective measures over dialogue, seeking to enact, maintain and enforce strict regulations of preservation. In the need to defend the importance of heritage protection, to safeguard meant to conceive the right, to forbid the wrong, and to correctly implement by competent professionals – from researcher to planner to administrator to contractor to workman. “If everyone obeyed the laws the heritage would be safe” – some say even today.

We should look at the last 15 years of heritage protection in Lithuania as a period of its adolescence in a country that just regained its independence.

Giedre Filipaviciene, in 2006

The Old Town of Vilnius – besides concentration of cultural heritage - has always played an important role in the economy of Lithuania and Vilnius, both as a symbol of prominence and a playground for real estate development. At the outset of new private enterprise the availability of properties for development on the market was distorted and uneven as a legacy of the Soviet system of ownership and subsequent mass privatisation of housing and business premises; this multiplicity of owners in a building rendered the assembly of whole buildings for refurbishment nearly impossible. The means available to enterprise for establishment of appropriate premises were very limited as compared to the cost of proper restoration of cultural heritage. Initially not a large proportion of the housing stock turned out to end in the hands of the relatively wealthy owners having means and willing to spend on refurbishment of historic properties in the first years after 1990. Therefore, on the one hand, few private home owners had means to properly maintain their property, on the other hand, those able to invest in the properties they already had or newly acquired prioritised increase of facilities and comfort or adapting properties to new functions over safeguarding their heritage values.

In 1988, the preparation 3rd Old Town regeneration project has been commenced at the Institute for Monuments’ Restoration, following the need to review previous such project made in 1972. The 3rd project has been completed in 1992 and it already reacted to the emerging new circumstances, as the private ownership was reinstituted and land ownership became a decisive factor and instrument. In the same year, Vilnius Municipality started preparation of the new Vilnius Common Plan to give a planning framework for transition from planned to market-based economy. In process of developing these and other documents, strong multinational teams emerged, involving colleagues from UK, Denmark, Canada, and other countries. Following the report “Economic and organizational model of urban renewal in historic zones in Lithuania”, a Colloquium on the same theme took place in Vilnius in 1995, where the Council of Europe, World Bank and UNESCO participated to discuss the new challenges.

At the same time, as a consequence of the underdeveloped economy in transition, the state and municipal authorities had little means to spend on maintenance and repair of the infrastructure and many properties still owned by the state at the time. Whilst the minds behind the conception of the new system of cultural heritage legislation understood the need for complementing restrictions with incentives, financing different supportive measures to the owners and developers of the buildings of heritage value – from contributing to costs of restoration to upgrading public infrastructure - by the state, the means in the public purse were scarce and seldom made available to anything beyond the symbolic contributions such as restoration of the most prominent monuments and landmarks of heritage.

Hence the development in the first years after 1990 was a haphazard picture of small, fragmented, privately funded projects, predominantly inside the buildings. Whereas Lithuania had a strong school of preservation and restoration of cultural heritage properties and the expertise has never been lacking or inferior, there has been no experience of enforcing control in the transition to free market economy, and consequently the control of heritage protection of the large numbers of small projects in the Old Town has proven to be an almost insurmountable task.

This experience of the first five years of safeguarding the cultural heritage in Lithuania has certainly strengthened the emphasis on developing effective mechanisms of protection enabling the authorities to cope with the rapidly developing situation in the historic towns, first and foremost in Vilnius Old Town. This had to go beyond protection and develop new mechanisms of governance.

The ambition of the state and society to achieve international recognition to the cultural prominence of the Historic Centre of Vilnius has been successfully accomplished in 1994 when it was inscribed on the UNESCO’s World Heritage List.  This triggered yet another review of legislation.

In 1995 the new Law on Protection of Cultural Heritage Properties was adopted. It shifted main responsibilities of approving the projects from the municipal divisions of heritage protection to the territorial divisions of the State Department for Heritage Protection. This has become a watershed moment. In Vilnius, for about a year after that, by common law and in recognition of the high qualifications, part of the responsibilities in practice remained with the municipality. Yet in 1996 the State Department for Heritage Protection decided to take over completely. After municipal elections of 1997 in Vilnius heritage protection was administratively incorporated in department for urban development and became engaged in rather more conceptual goals than enforcement. This has also been useful but not enough. Municipality participated in enforcement only by traditional, personal relationships with the State Department. Only the new Law on Protection of Cultural Heritage Properties of 2004 returned the due administrative weight to municipal divisions of heritage protection.

Augis Gucas, in 2006

During these years, the legal system underwent many changes, reacting to emerging needs to protect heritage values in the dynamically developing society and economy. The management of cultural heritage in the Vilnius Old Town and other historic towns is regulated by several laws. The Law on Protection of the Immovable Cultural Heritage and the Law on Protected Areas provide the main legal definitions, concepts and institutions, such as State Commission on Heritage Protection, which is responsible for heritage policy and includes members designated by the Seimas, the Government and the President of Lithuania, and State Department of Cultural Heritage under the Ministry of Culture, that is responsible for heritage management on the state level. The Law on Territorial Planning defines planning documents of statutory power such as Common plan of the city, where key provisions for heritage management on municipal level are embedded, and an array of special plans, one of which may be concerning cultural heritage management. Some other laws also have an impact on heritage management, including the Law on Building.

- In 1996, The Strategy suggested:

Vision: “The international importance of Vilnius has been recognised by its inclusion on UNESCO’s World Heritage list. The Old Town of Vilnius will be safeguarded, revitalised and developed as the most important site of the Lithuanian heritage of history, town planning, architecture and culture. Vilnius Old Town must be an inseparable and integral part of the capital of Lithuania featuring ethnic tolerance, standards of democratic life, and maturity of its civic society. The Old Town should become a living exemplar of these aims, symbolising both the history of Lithuania and the resurgence of Lithuania as an independent State.”

The Governments of Lithuania and Municipality of Vilnius made a very good use of this recognition of universal and outstanding heritage value of Vilnius Old Town, primarily in finding collaboration partners to develop various proposals for solutions of governance of Vilnius, including its Old Town among the foreign colleagues and international organisations.

In 1995, the World Bank has part-financed Vilnius Old Town Revitalisation Strategy, which has been developed by a joint Lithuanian-Danish-Scottish team in close collaboration with UNESCO World Heritage Centre. The Strategy has been approved by Vilnius City Council in 1996 and adopted by the Government of Lithuania in 1997. It has been presented at an International Donors’ and Investors Conference in Vilnius, arranged under aegis of UNESCO.

The Strategy brief encompassed comprehensive management plan for revitalization in the Old Town, analysis of sustainable local mechanisms and institutions to finance/raise funding and implement such strategy and plan, and proposal on how to organize and set up an institution for these activities under specific Lithuanian conditions.

The Old Town Revitalisation Strategy addressed issues that have not yet been resolved by legislation and institutional structure in Lithuania.

The strategy started from the vision of the Old Town, which was offered for the first time. Among other, it predicted that the growth of economic activity and prosperity may provoke conflicts between competing functions and warned that whilst tourism and recreational uses may be important levers for economic development, they must not be allowed to dominate the Old Town.

- In 1996, The Strategy suggested:

Vision: “The next step was reassessment and clear articulation of what the perennial values were.

The harmony and integrity of the city resulting from the synthesis of people’s creative activities and its natural environment; the structure of the city lay-out and space as a reflection of its evolution – from an embryo at the establishment of the state of Lithuania until the beginning of the 20th century; a high density of old and individually valuable buildings and works of art, as well as groups of buildings; the wealth of structures and localities significant for the history of culture and the spirit of the Lithuanian state and society, as well as for the whole East European region: the historically accumulation of important administrative, cultural, religious and also everyday objects, the heritage of the state’s capital and the city centre.”

The work developing the strategy included thorough analysis of preconditions, including property ownership structure and resulting problems, heritage protection and management, system of approvals and permits and public and private investment practices in the Old Town. Extensive public consultations and opinion surveys were carried out, including issues such as Visions of Old Town, Living and Working in the Old Town, Problems of the Service Infrastructure, Streets and Squares, Traffic and Parking, Parks and Green Spaces.

The strategy itself suggested long term principles, strategic goals, desired short term results and set out preconditions and instruments to attain them. It comprised a wide thematic scope beyond heritage protection including governance and offered an approach integrating multiple concerns and goals of different fields into a single document. Most importantly, it recommended integrating preservation and development concerns and seeking cohesive action of the authorities, community and private enterprise.

During elaboration of the Strategy, survey of European and USA experience of institutional solutions for revitalising inner city areas has been carried out by the project team. Building on the conclusions of this survey, the Strategy proposed to introduce a single institution – Old Town Revitalisation Agency (OTRA) – with a broad mandate and multidisciplinary set of skills to coordinate production and implementation of an annual action plan including activities of the state and municipal authorities and the private sector. It has also put forward a proposal of a unified financial mechanism of incentives and support to revitalisation through the Old Town Revitalisation Fund.

The Strategy was introduced at a “Donors’ and Investors’ Conference” in Vilnius in February 1997, where many international donor agencies and private banks took part. The Final Document of the Conference noted, that “The aim of the [Vilnius Old Town Revitalisation] programme is safeguarding of the integral whole of cultural heritage of the Old Town of Vilnius - the World Heritage site, and evolution of a vital civil community of the Old Town, by creating preconditions for the sustainable development of the Old Town and generating required scale and character of private investment.”

At the same time, developing and legitimising an ever better defined system of requirements and regulations was also supported by the investors who felt lost in the complex world of requirements to protect cultural heritage values.

The Strategy was developed with a view to attracting investment to the Old Town. It would have been much more useful if the strategy was integrated with all needed heritage regulations and such “package” would have been approved by the Government.

Augis Gucas, in 2006

At that time, State Department of Cultural Heritage Protection struggled to carry out the legitimised fields of activity such as control of planning and issuing permits for works, and organised state-funded restoration projects, as there were few investment projects in deteriorating cultural heritage in the private property market.

Seeing the scale and pace of development today, it is difficult to believe, that back in 1997, we actually had a rather desperate meeting at the Department of Protection of Cultural Heritage, discussing means of attracting investment to the Old Town.

Diana Varnaite, in 2006

There was no wizardry in the Strategy. Neither anything in it was new to us. Yet it was a concise, cohesive document, and that was what was desperately needed. Once it was approved and adopted by the local and national authorities, it became possible to use it as a lever, demanding more focused attention and funding to the Old Town as all the essential provisions were in it.

Aleksandras Luksas, in 2006

Having a strategy is important; but to use it as a lever it must be properly legitimized. That the strategy was approved by the city council and adopted by the Government helped mobilising massive funding from the State. The Government of Lithuania demonstrated a firm commitment to supporting the Strategy by giving a special 20 mil. Litas grant to Vilnius Municipality for face-lifting the Old Town in 1998. Strong message was given to the community and investors as many facades were repaired and repainted and street pavement renewed or re-established in historical character. This started the tradition of Vilnius Old Town Renewal Programme that has continued ever since, while the special subsidy from the Government after 3 years was replaced by increasing municipal funding to maintain a similar scale of 4-5 MEURO per annum. Steven Segal, manager of Shakespeare Hotel, said in 2000: “We have never heard of this strategy. What we noted was that suddenly there were lots of public works in the Old Town - repaving streets, ameliorating public spaces and the like. This was exactly what we need to channel more investment in our business in the Old Town.”

- In 1996, The Strategy suggested:

“Activities to be undertaken:

Promotional and community liaison activities; producing the Action Plan, building consensus support for a balanced revitalisation programme, co-ordinating its implementation and mediating between the community, developers and public authorities. This can best be done by an agency bridging public and private sectors; the consultants propose an Old Town Revitalisation Agency (OTRA) to take on this role.”

In the management of the Old Town, some of the proposals of the strategy regarding integrating heritage protection and management into the urban development management were implemented without delay, such as better integration of the system of building permits and joining up the action planning into an annual Programme document. The foundation of OTRA took a more profound discussion. At that time, the City of Vilnius had quite a few subsidiary companies carrying out works on behalf of the Municipality, two of them – in the Old Town, one taking care of maintenance of properties and open spaces, and another one managing construction contracts paid by the public funds.

Regarding governance, creating a new agency in 1996 was not necessary - one must always look at existing institutions and try to enhance their capacities and capabilities as needed, even if existing institutions need to be radically transformed, their leadership to be changed etc.. We must remember this when transferring our experience to other countries.

Augis Gucas, in 2006

On the one hand, the policy of the City was to reduce the number of such companies by privatising them and setting them out to work on free market conditions, keeping only the most needed companies to carry out tasks of urban planning and contract management. On the other hand, OTRA was a completely different model of organisation. The politicians considered this type of operation – including management of public funds - precariously untied from the administrative powers of the City Hall, yet completely dependent on municipal subsidy.

The Ministry of Culture and the City of Vilnius have co-founded OTRA, and instituted a Supervisory Council co-chaired by the Minister of Culture and Mayor of Vilnius and representing a broad array of stakeholders in revitalisation of the Old Town. However, it took a long time for the Agency to find its place in the institutional framework of responsibilities, as neither the Ministry nor the Municipality saw it possible and desirable to decentralise decision making to some organisation that was beyond their direct administrative control.

- In 1996, The Strategy suggested:

Old Town Revitalisation Agency’s main activities should include:

“1. The production of an annually updated Old Town Action Plan (OTAP), in collaboration with the Municipality, the Ministries of Culture, Finance, etc., and local institutions and residents.

2. Setting up an office for the agency in the Old Town that would also serve as a source of information for local people, potential investors and the general public. It should have exhibition and meeting space. This office must be used to build local community, political and official consensus over the renewal of the Old Town.

3. The design and assistance in setting up of an inventory of both private and public (state and municipal) properties to be operated by the Municipality. This should include the address of the property, indicate owner, present function, quantitative characteristics, such as no. of floors, floor space, physical condition, grade of heritage listing and protected values, if any. It should be developed into a municipal record of property transactions as it is essential that OTRA and OTDC can accurately monitor the rise in land and property values in the Old Town.

4. Assistance with "packaging" development finance in the Old Town.

5. Have an understanding of the historical/cultural values of the Old Town, and, if necessary, stand up for them against short term developmental pressures.

6. "Lobby" for the allocation of scarce financial and human resources to the Old Town.

7. Stimulate local economic development by activities such as representing the views of local businesses, and developing tourism by promoting the area and organising festivals, street theatre, and other such events to attract visitors.”

After a period of trial and error, the emphasis of Agency’s work settled on points 2 and 6 and participating in 1, 4, 5 and 7.

The survey and inventory of all buildings in Vilnius, including the Old Town has been made through a grant of the Danish Government, based on InterSAVE method. OTRA was not a part of this project as the Danish aid regulations stipulated that the responsible Lithuanian partner should be Ministry of Environment and not the City of Vilnius. It was erroneously believed by the project leaders that the departments of Municipality will automatically integrate the project and that there are enough opportunities provided to do so. Hence whilst the technical result of the project was fully accomplished the Municipality did not go beyond providing the database for public use on the Municipal website without further integration of the information into administrative procedures. ICCROM has evaluated this work on behalf of the World Heritage Centre and gave recognition to importance of this project and recommendations for the further development of the system. .

The Agency has initiated and continues supporting Traditional Fine Crafts and Fairs Programme, manifesting its involvement in local development.

OTRA has given support to restoration works using desirable accepted methods of restoration of unique elements, and it has arranged publications and seminars on correct technique of restoring traditional building elements.

The main benefit of having the Agency is in its work with the community, as before it came into existence no one was doing it at all. As the state institutes no longer exist, everything moved over to the private sector where minutes and cents are counted. The Agency can still be asked to do some work for common benefit. Hence its consolidating role has become of utter importance. The Revitalization programmes significantly influenced the increase in private investment. We also need more of educational programmes, as a good example inspires other to do the same.

Giedre Mikneviciene, in 2006

The role of Agency in defending heritage values otherwise has been limited as it remained very dependent on Municipality by being directly funded and administratively controlled by the City. Even change of status from municipal agency to public non-profit institution did not change OTRA’s effective subordination to the municipality. The same dependency affected OTRA’s ability to lobby: on the one hand, opening opportunity of taking part in discussing decisions, on the other hand, being bound by the status of insider to municipality.

Old Town Revitalisation Programme, funded by the special grants of the Government, mentioned above, has been annually drafted by OTRA and the amended and approved by the City of Vilnius. Whereas OTRA has an important role in proposing the programme, neither the Agency nor its Supervision Council exercises any powers in having the Programme approved, and OTRA has only a limited role in Programme’s implementation. Because of this reason, the members of the OTRA’s Supervision Council - that initially worked as an remarkable forum of various Old Town stakeholders - have gradually lost interest in meeting as they perceived they were not given any powers to decide and that their proposals have not been taken up by the responsible authorities.

At the very early stage of OTRA existence it was realized that the Lithuanian state and the municipal institutions see the new Agency as a competitor instead of mediator and are reluctant to participate in execution of the tasks stated in the Strategy for OTRA.

Andis Cinis, in 2006

In the light of this situation, OTRA chose to focus on working with the community, on the information centre and on international collaboration, expecting that this work will help in changing the centralised management attitude prevailing in the authorities. These have become the main fields of Agency’s work, and it has been done with dedication and ingenuity. OTRA organised many thematic meetings for the members of the Old Town community and published a number of publications as guidelines for conservation, investment, building components and the like. OTRA’s office in the Old Town and its information centre serves as an important point of service to the community both arranging targeted information activities and responding to enquiries of the residents, property owners, local businesses and potential investors.

In its origin OTRA had a much stronger community participation element with the involvement of many stakeholders but over time the original idea was watered down considerably.

Ray Bondin, in 2006

The Strategy was followed up by international organisations work with training and facilitating discussions provided necessary basis for accepting and leading the change.

OTRA has become the main agent of productive practical collaboration on Vilnius Old Town with the intergovernmental organisations, such as ICCROM, UNESCO, and UNDP. ICCROM’s programme of Integrated Urban and Territorial Conservation for North-East Europe has been implemented in close collaboration with the Agency. OTRA participates in a variety of European projects, funded by the Structural Funds and EU Research Framework. The Agency and its staff has spread out the experience in the region, participating and involving colleagues from the neighbouring countries in various international events, sharing experience, training specialists and discussing problems.

A major omission in past 15 years was absence of emphasis on education and awareness building in the community and among the youth at the beginning – it is only starting and must be significantly extended. If we would have done that earlier, we would now have better results.

Alfredas Jomantas,  in 2006

The Old Town Revitalisation Fund that should have been one of OTRA’s vehicles has been formally established but it was closed after a while as it has never received funding and powers to act. There were many proposals rendered for operation of the Fund after the adoption of the Strategy but they were not implemented. Municipal grants for projects have only been used through OTRA for projects as incentive for the home owners to unite into home owner associations by single building or block of buildings, so that they would assume joint ownership and responsibility for common structures and spaces having it transferred form the Municipality, as such grants have only been made available for owners of the whole building and not the separate apartments. This work of OTRA has brought about repair and restoration projects co-funded by the home owners and municipal grants. Nearly 100 home owner associations were established in the Old Town.

- In 1996, The Strategy suggested:

- Guiding principles: Mix of functions

“The vitality of traditional town centres arises in part from their mix of functions – housing, workshops, commercial, cultural and spiritual buildings all intermingled – serving the needs of all citizens and of visitors. All development in the Old Town must intensify this mix, not reduce it. It is particularly important to maintain a substantial residential population, balanced in social mix and family structure. The monitoring and sensitive management of such mixed use areas is essential for their success.”

Today, Vilnius Old Town is a completely different place from what it was in 1995.

The visible increase of affluence is so tremendous that it comes as a shock onto an unsuspecting visitor. Some tend to attribute the incredible change to “UNESCO” and “European” funding. This is not so, hardly one euro from Brussels’ public purse, let alone UNESCO’s coffers, has ever been granted to repave a street or to remodel a building. For many visitors, this striking increase of prosperity reflected in the Old Town in only fifteen years of independence is simply incredible. In fact, the massive change only started in 1998, so we are rather speaking of 7 years of actual development on the ground.

The message of public commitment to the Old Town through the Revitalisation Programme was well received by the business community. The public investment triggered private investment by pushing up the market value of the buildings. The business community knew little of the strategy but appreciated the message transmitted through Government paid rapid face-lift of the buildings, streets and open spaces on the main tourist tracks. Investment in service infrastructure such as catering and hotels set off, usually combining local and foreign funding, expertise and ownership.

Many sites purchased through privatisation or assembled post-privatisation from several owners to whole building and converted into hotels, offices, or improved apartments, with the ground floor usually occupied by catering or retail. Number of residents is said to keep falling and it may even more radically alter the character of the place. The prices of real estate in the Old Town increased tremendously once the development took off. During the past ten years, on the most prestigious streets the prices have increased tenfold and seem to keep rising. It has become fashionable for foreigners to own an apartment in Vilnius Old Town, considered a good investment, and sometimes purchased during a weekend trip.

- In 1996, The Strategy suggested:

- Guiding principle: Balance and integration of preservation and development

Whilst it is crucial to protect and enhance the historic buildings and urban pattern which gives Vilnius its character, there must also be new development if the Old Town is to live. New uses to bring economic revitalisation will require adaptations to old buildings and new buildings on infill sites. It is important that new development is carefully managed to enhance its setting, and that it brings sustainable economic growth.

How the Old Town is different today depends on criteria applied to measuring change, and what aspects of the change we are looking at. Many buildings have been repaired; catering, leisure and retail services of variety and style common to European cities abound in the Old Town.

Let us look at the qualities for which Vilnius was inscribed on the WHL. According to urban and landscape criteria, Vilnius suffered no radical loss, at least not without a reason. For instance, some roof views changed when attics were converted to living space, but the increase of housing was desirable.

Irma Grigaitiene, in 2006

From the view point of a conservationist, much of the former original “authenticity” of atmosphere and detail is gone as the Old Town becomes rather “Westernised”, and the repair of the buildings with modern materials and technologies creates a touch that sometimes seems rather a replica than an aged original.

The lack of attention to the authentic detail is caused by peasant mentality [of the new urban residents] which worships free enterprise and things shiny and new over old patina. Investors are pleased with new look and press on authorities by using bad examples found in many Western countries believing they are positive.

Augis Gucas, in 2006

- In 1996, The Strategy suggested:

Vision: In addition the unique urban form of the Old Town – the remnants of fortifications, narrow medieval streets, the scale and detail of the buildings – must be respected and enhanced, with tight controls on traffic and parking, and extended pedestrianised areas. The growth of economic activity and prosperity may provoke conflicts between competing functions. Whilst tourism and recreational uses may be important levers for economic development, they must not be allowed to dominate the Old Town.

High-rise buildings around the Old Town did much damage, as the Old Town is not enclosed in itself, it is rooted in the wider landscape and that is one of its major values and strengths. New high-rise buildings on the right bank have changed the scale of relationship of the Old town and the surrounding landscape, and in this change Old Town is a loser. It is a pity that politicians and architects succumbed to the pressures of developers. The Strategic plan of Vilnius 2000 emphasised the hierarchic relationships of the common system of nature and culture, and called for defining boundaries and creating respective regulations. It has been forgotten, yet it must be followed.

Augis Gucas, in 2006

It has certainly become a much better place to visit for leisure, and probably a better place to live for some categories of its residents, yet it still suffers from excessive car traffic. Those with cultural and romantic interests are possibly feeling a loss of charming, romantically decaying streetscapes, and once throbbing local life is still missed as it slowly vanished in the decades before. The streets still suffer from excessive through-traffic. The Old Town is certainly a safer place to be. For a tourist, there is a wide choice of accommodation and catering varying in price, style and comfort. It has certainly not regained its distinctive multi-national character which is only present in memorial boards on the walls.

The record is mixed. While the survival of the physical layout of the city can be seen as  a strong positive reflection of a continuing commitment to retention of macro-level fabric and patterns established in Soviet times, the loss of authentic fabric in building transformations for modern use, the out of scale and out of context quality of some prominent examples of contemporary infill design (City Park Hotel, Novotel), and the growing tendency to ring the historic core with high rise constructions suggest that the protection system as a whole has trouble resisting the demands of investors for upgrading and intensification of land use, and managing projects which take place in this context.

Herb Stovel, in 2006

Thus the Old Town became yet another example of revitalisation through gentrification. By comparing it to other examples in the region, where heritage protection legislation was less stringent, one would probably be able to conclude that in Vilnius Old Town almost no damage has been done to the urban fabric by the new development; by comparing to the results elsewhere brought about by of approaches which rely on incentives and dialogue with the owners and developers one may speculate that the loss of authentic building elements and details may have been contained even to a greater degree.

There is a lack of clear philosophy of conservation and systemic approach, defining what should not be done. Community organizations were born from attempt to look for such system of values. They are not “people’s control”, there is little fun and reward in scrutinizing the work of the authorities, one would rather put a voluntary effort to organizing a festival. Is the state interested in having a civil society? We need to create strong awareness of the values. […] Gentrification is not the only solution. Certainly, it is easy to replace less affluent owners with more affluent owners in desirable areas. Yet there must be ways found also to retain original populations in the neighbourhoods.

Sakalas Gorodeckis, in 2006

How much of this awesome change in prosperity of the Old Town can be attributed to the planning documents, among them – Vilnius Old Town Revitalisation Strategy, and how much to the market-driven development that owes to improvements of the general investment and business climate in the country, is difficult to judge. These documents have laid a firm background for decision making in urban planning and development. The legal system of heritage protection has been constantly developed and updated to cope with the emerging challenges. Certainly, the public administration on all levels and in different fields of responsibility has built up skills and developed solutions to deal with many issues brought about by the reign of free enterprise. Some part of this development has been facilitated through working together with colleagues from other countries and with the international organisations.

The Donors’ and Investors conference in 1997 helped strengthen the commitment of the Government. Looking from another point of view, the Conference has been premature and would have been more useful in attracting investor attention and developing attitude beneficial to safeguarding the heritage if arranged several years later, when the visible changes have already been underway and the market has moved. At that time, only one young, active local developer, working in Uzupis neighbourhood of the Old Town, took active part in this Conference. He became the Mayor of Vilnius in 2001.

Uzupis was noted in the Strategy as one of the priority areas for revitalisation. It witnessed a remarkable development of the neighbourhood community, growing into the most visible and lively neighbourhood of the Old Town. A sister community of Montmartre in Paris, Uzupis flourishes with many resident artists and their workshops and galleries along the Vilnele river. Working with OTRA, bold community initiatives such as erecting a monument of Uzupis Angel have been implemented by Uzupis club, uniting active residents and supporters, traditional festivals frequently take place and Uzupis Republic day is commemorated April 1st every year, turning the neighbourhood into an independent country with its own currency and passport control points which stamp entry into willing visitor’s passport. Due to its active and successful community, Uzupis became a case study in a network uniting capitals and metropolitan cities of other European countries, funded by European Research Framework.

- In 1996, The Strategy suggested:

Vision: “Heritage preservation and the needs of residents must be balanced with those of businesses and visitors. This management will best be achieved through a dedicated independent local agency bridging public and private interests, and by appropriate mechanisms put in place to resolve the differences of interest in an equitable and transparent manner. Through this process the local community can be encouraged to take an active role in the future development of the Old Town.”

Society involvement now is even more urgent than it was believed during the development of the strategy. Problem – majority of citizens are not active at all. Only a small number of citizens with critical attitude are active, but they do not offer solutions. Active citizens lack necessary knowledge or do not understand explanations of the experts and officials, become opinionated whilst ignoring the real data. An attempt is made to create impression that “the community” does not approve of changes that took place in the city, though according to the citizens’ poll conducted in 2005, Vilnius citizens share quite favourable evaluation of the changes. Poll results show that over half of Vilnius citizens believe that situation in Vilnius improved in recent years.

Dalia Bardauskiene, in 2006

There have been various spontaneous initiatives to develop community-based organisations covering the whole of the Old Town, such as “Old Town Community - Let’s Save the Old Town”. Whereas they are an important indicator of growing responsibility for Old Town in the community, this organisation yet has to develop a representative participation across the whole variety of stakeholder groups. Initially, this organisation followed an attitude based on criticising the authorities; now the self-proclaimed “community” meets the authorities in so-called “Senate of the Old Town” – an institutional format for consensus building where Government and municipal authorities and this “community” are represented. OTRA has not been a part of this Senate.

For a citizen, municipality is where any project in the Old Town starts and where it also ends – it tells what the requirements are and in the end it gives building permits. It helps a lot to the municipality that the community voices exist. They assist to damp down pressures from some very eager developers. Nowadays, everyone is heard at the municipality, but it is impossible to fulfill expectations of all parties.

Giedre Filipaviciene, in 2006

What is the organized community in reality? It is just 2, 5, 10 active people, who all have their own lives and business to attend to. An effective community organization should represent the full spectrum of interest groups. It needs a broker to have all the voices heard, and where is that broker? This process needs much more resources to be better facilitated.

Egle …, Old Town Community organization, in 2006

Architects’ Association notes that “Community” is a rather indefinite designation. Should we see community as all citizens who for any reason address the authorities, then the local government is the first tier to cope with their requests. Meanwhile, the state institutions try to keep the local government as intermediary. Should we see community as locally organised interest groups, they only take part in discussing the planning documents. As the local planning is organised by the municipalities, the state institutions often oppose the local government in these discussions, taking the side of those groups. This harms the image of the authorities and in the end protection of heritage. Following the new legislation, the state will have to organise planning, and may change their attitude towards the “community”. Architects also believe that profanation makes the chasm between the professionals and citizens deeper. Nowadays it is fashionable to think that “builder/investor” is something opposed to the “community”. Architects believe that investors and builders both are part of the community, and suggest that the main goal is to incite both parts comprehend this simple fact.

At the same time, an investor is seldom a true part of local community sharing its interest in retaining qualities of the place with a long-term view. A developer also seeks maximum profit short term, ignoring the needs of the local residents and businesses, engaging in “Hit and run” projects. No wonder people revolt, and the authorities must ensure that their legitimate interests are safeguarded. This contradiction will not be reconciled until developers are brought to thinking long term and pursue inclusive practices in decision making.

There is a lack of legal provisions and comprehensive statutory planning documents, confused mandates and growing number of supervising institutions. The reasons for these problems are rooted in frequent changes in the legislation and turf wars of the institutions, their overlapping responsibilities. This all leads to discretionary decisions of the officers and infringes legitimate development business. Architects feel lost amidst a long list of committees and councils, sequence and reason for presenting their work to them. These institutions often proclaim conclusions radically contradicting to each other, and it remains unclear which of them are to be taken into account and who takes the final decision.

Architects’ Association of Lithuania, in 2006

- In 1996, The Strategy suggested:

“Heritage Protection and Management … is a confusing and opaque system, which is difficult for property owners and investors to understand, and in which individual officials can exercise great discretionary power. Coupled with the multifarious other permits necessary to launch a building or restoration project (see below) it is not surprising that this complexity drives some investors to attempt to circumvent the system. […] the administrative process of heritage management and building permits must be integrated and simplified.”

There is a plethora of different institutions and councils but no one makes a clear final decision on what needs to be done and how as such an unquestioned authority is not provided for by the law. There should be a much better collaboration between the state and municipal levels.

Irena Kliobaviciute, in 2006

Discussions with all stakeholders clearly indicate that collaboration between state and municipality in heritage protection has not yet fallen into place in a manner that would be acceptable to all participants of the process, and that at times the system does not perform. Therefore, there have been attempts to introduce some institutional mediation:

Putting together legislation is very important. From 2001 the buildings permits are issued only by municipality, and the responsibility for heritage rests with the State Department for Heritage Protection. Yet the control of heritage protection remains insufficient. This can only be resolved by a unified, single system of permits. State I have suggested a number of times that we need a body with consultative, not supervisory function. In 2004 the Senate was founded to connect state and municipal levels of heritage protection. As the community was organizing into visible organizations, the Senate doubled from 7 members of authorities by adding 7 members of the communities in 2005. It is also a good idea to have OTRA function as a Secretariat to the Senate, or to reactivate OTRA’s Supervision Council instead of the Senate. The main problem remains how to coordinate State and Municipal levels and how to create a joint action programme of both levels for revitalization of the Old Town, as the financial participation of the State in revitalizing Old Town almost ceased to exist.

Jonas Glemza, in 2006

- In 1996, The Strategy suggested:

- Institutional approach

The establishment of control frameworks, such as safeguarding heritage, ensuring compliance with proper standards of planning and construction, etc. These should continue, in the main, to be undertaken and monitored by the statutory authorities, after rationalising and simplifying the legislation and procedures.

Key obstacle to better process and results in the Old Town is that the legal basis and redistribution of functions continuously change without following a clear concept. “Prohibiting, punishing” heritage protection still prevails.  Instead of solving of new tasks, setting a clear policy, gathering institutions, experts and public, working on methodologies the state keeps emphasis on writing new Laws and hundreds of by - laws.

Dalia Bardauskiene, in 2006

We carry out too few works of proper, integrated restoration. We must continue both fundamental, conceptual research, and surveys of actual sites. As there is a lack of surveys, this often results in rather poor quality of conservation regulations for particular buildings. The public procurement system, applied without considering specificity of heritage protection and taking only price into account, does not allow to attain proper quality as well.

Jonas Glemza, in 2006

Many of the stakeholders in the Old Town development note that whereas the goals of the state and municipalities are articulated in the laws, plans, regulations and other documents. As there are quite many such statutory documents, it has become difficult to pursue these goals in practice. One of the main problems of heritage protection system mentioned by the stakeholders today is orchestration of work of various institutions and making the division of responsibilities clear.

To resolve different opinions of the state and municipal decision makers there was the Senate of the Old Town introduced to discuss the proposed projects in the Old Town, and community representatives were included. Community expresses dissatisfaction with the work of the Senate because instead of questions for general conservation issues they have to discuss on the practical cases of the architectural designs. The new law for protection of immovable heritage foresees the organization of a consultative committee for conservation issues. Possibly this is the legal frame to formalize the existence of the Senate. For example from the State law for Preservation and Conservation of Riga Historic Centre (Latvia) clearly defines not just the composition of the Council for Preservation and Conservation of Riga Historic Centre (created as consulting body to synchronize decisions of the state and municipal decision makers), but specifies also who is organizing the work of the Council, how the decisions of the Council are taken, defines time period within the decision has to be taken and also the way how these decisions can be revised.

Andis Cinis, in 200

During these 10 years it has become obvious that on the state level it is difficult to plan the financing. Even today, in some meetings we can still hear that the government will fix everything. I believe that the state must define legislative principles and policy, whilst Vilnius municipality should represent the community of Vilnius citizens by working with investors according to those principles defined by the state. At the same time, we have to remember that a vast share of heritage is conserved by private investors. Yet we do not have any information on the current situation. We know only of the work that is financed by the state and the municipality. The lack of information causes many misunderstandings. Therefore it is imperative to see the phenomena that happen beyond authorities – in the private sector.

Antanas Gvildys, in 2006

6

- In 1996, The Strategy suggested:

- Guiding principles: Public-private partnership

“Public and private sectors must work in partnership to revitalise the Old Town. The public authorities must provide leadership, a supportive legislative framework and financial pump-priming; the private sector, entrepreneurial skills and capital. Mechanisms will have to be created to facilitate productive partnership working. In the initial stage it may be necessary for the authorities to consider finding ways to diminish investment risks by active involvement of the public sector.”

All institutions declare protection of the immovable cultural heritage with emphasis on subsidizing owner’s or user’s investment in adaptation to contemporary use. In reality, this remains but words, repeated since 1994 but never practiced. Despite their investment in conservation, owners of immovable cultural heritage properties pay same taxes as other real estate owners who do not need to bear additional costs. The state should take the blame for this.

Architects‘ assciation of Lithuania, in 2006

A widespread belief among the professionals is that emphasis of heritage protection must be shifted from restrictions to incentives, from restraining notion of heritage management to encouraging. People believe that prohibitions always provoke negative reactions, they are a short-term measure, which works only as long as you apply the force, and encouraging measures may not bring quick results yet their effect is long-lasting. Whereas it proved effective to offer direct encouraging measures, such as subsidies or tax deductions to proper conservation, for opening sites to visitors, and the like in many countries, encouragement does not always provide enough incentive to the investors to carry out proper planning and works without having a stringent system of restrictions in place. Real estate in the Old Town has a higher market value hence it is understandable that development business must be able to bear higher costs of development paying more for the conservation measures and spatial architectural cohesion that supports this higher value.

Without a cohering and proactively strategic policy framework, responsibility for deciding on projects affecting heritage values remains divided at best, and investors determined to push the limits can succeed in maximizing their possibilities without too much concern for possible negative impacts on heritage.

Herb Stovel, in 2006

Developers and entrepreneurs can be named as active but silent part of the city. They do not take part in the discussions, traditionally they are not invited to training, education, do not participate in assessment of the Old Town, though usually they determine the quality of outcomes.

Dalia Bardauskiene, in 2006

Therefore, the system should not be limited to “stick and carrot” measures, but by ensuring a productive dialogue of all stakeholders. Repeated reviews of the legal basis and the new Law on Protection of Immovable Cultural Heritage change many important legal provisions on the state level. It created a rigorous system of defining heritages values of the buildings, requiring that every such building and its parts has a detailed regulation. It will require years of meticulous research and formulation to complete. Recognition of importance of heritage in the legislation does not automatically translate into background for action. Participation of the community in Vilnius has helped authorities resisting excessive developmental pressures. Community concerns are directed at values rather than control of authorities. Consistent effort in dissemination of this awareness is needed on the practical level that can only succeed in long term if it is included in fundamental education of new generations.

When we think of learning from our mistakes, we should consider a special WH law in Lithuania. We should also remember that all laws are equal, and now 4 main laws rule the process in the Old Town. New Law on Protection of Immovable Cultural Heritage integrates well with the Law of Protected Areas and Law on Territorial Planning and yet it is completely at odds with the Law on Building.

Irma Grigaitiene, in 2006

Maybe that is a mistake that we try to create a law for WH?  Lithuania may look at the experience of other countries, that already have laws on WH, such as Hungary and Australia, and those who are considering it now, such as Canada. It can turn out that WH law helps coordinate legislation, or make more confusion.

Herb Stovel, in 2006

The experience of Vilnius shows that being on the World Heritage List brings clear benefits if used. In case of Vilnius, the World Heritage status enabled the Government and Municipality effort to market Vilnius internationally and provided enhanced opportunities in considerable training of professionals and civil servants in collaboration with internationally available expertise. At the outset, no one knew what works in the unique situation of the Post-soviet transition: the Lithuanians had expertise what works in Soviet totalitarian system and colleagues from other countries knew what worked in an established democracy; hence different socio-cultural backgrounds needed to be combined. This momentum needs to be retained directing the effort to development of further cohesion of actions of the community and authorities.

Since the creation of the Strategy, very important documents, such as Vilnius Strategic plan, detailed and special plans for the Old Town, have been developed by the City of Vilnius and national authorities, enabling better legal and territorial management environment in the Old Town. The Strategy filled in the gap in 1996 and it gave a push to public investment but it may have had a larger institutional impact if closer integrated with heritage protection regulations and integrating suggested new institutional solutions with the existing institutions, even if changing some of them to a high degree. As a separate document, it does not need to be reviewed or updated. Instead, authorities and various interest groups may work on a mutual statement of values and principles in Old Town development to build a common platform for action. Once agreed upon in a broad collaboration, this platform should be included into appropriate planning documents.

Whereas it is usually helpful to have a format for discussing plans of development, including all levels of the authorities and the citizens and their organisations, the legitimacy and reputation of the Senate would further benefit from an open and more representative inclusion of various stakeholders of the Old Town, such as businesses, property owners and investors. OTRA may be the agency best placed to facilitate the work of such enhanced Senate, working as its Secretariat. OTRA has made an appropriate shift of activity towards collaboration with the citizens and exploiting opportunities of international collaboration. In the current situation, its effectiveness would be enhanced if in alliance with the developing Senate it became a format where authorities and other stakeholders debate values rather than react to project proposals. OTRA is recognised as an effective project manager and promoter of heritage values in public forums. This offers a significant opportunity -- by virtue of its location in the centre of public urban development debates, and its links to municipal and national level authorities -- for OTRA to play the role of co-ordinating agency which is so necessary at this stage with objectives to improve coherence and applicability of heritage policies and practices for Vilnius.

The manifold increase of the market value of real estate in the Old Town, created by the public and private investment, enables the owners and investors to afford more costly preservation research and works. It is therefore very important that OTRA can continue and enhance advocating and giving support to proper restoration of the authentic details of buildings under the Old Town Revitalisation Programme.

- OTRA is a WINDOW to the world, region, international knowledge, experience and new attitudes. This objective is successfully implemented. Vilnius is well known and recognized at the international level.

- OTRA is a BRIDGE between all levels of authority and society. This objective is not implemented yet. Tests are carried out in supporting initiatives, educating children, partly experts, civil servants. There is a shortage of personnel and their qualification and funds for broader initiatives in the fields of public education, training and information.

- OTRA became a NGO supported by the municipality, though according to the strategy it had to be a joint body of the state and municipality.  OTRA’s Supervision Commission is not in operation, which consists of wide interest groups, which was involved in assessment of situation in the Old Town and presenting conclusions on the tasks, events, projects implemented in the Old Town for server years. Activity of the Supervision Commission must be revived as an opportunity to make more people aware about distribution of funds, tasks planned to be carried out, existing problems, etc.

Dalia Bardauskiene, in 2006

Looking back at the creation of the Strategy and its implementation, one can reflect that its impact on the change has been both direct and indirect. The principles have been followed, and the letter of adopted recommendations has been consistently implemented in the priorities of the Old Town Revitalisation Programme and other subsequent activities. The visible results of public investment that has been allocated following the approach suggested in the Strategy and other planning documents has helped attract business and investment to the Old Town. On the other hand, perhaps the strategy has been created with somewhat idealistic expectations of existing institutional ability to include democratic processes in public governance, as it assumed and anticipated development of society without due critical insight and thus shaped its recommendations to follow desirable rather than available prerequisites.

The municipal and national level authorities seem not yet to have found a way to ensure decision making for heritage properties fully balances concern for these values with the need to attract and manage investment for the long term social and economic development of the city.  The rush to define a new framework for heritage protection to replace the former Soviet system has resulted over time in a patch work system of laws, institutions and operating mechanisms, whose provisions often overlap, compete and conflict with each other. No successful effort has been made to identify an overall framework which would bring together these competing institutions around a shared policy and approach. Individual initiatives to improve co-ordination of the situation usually make things worse by addressing only a facet or segment of the whole, and compounding overall confusion. Well intentioned efforts to improve consultation within the system (such as the State Commission’s informal advisory Senate) do not improve the overall situation, as these have simply replaced  or now compete with formal mechanisms designed to provide proactive leadership (e.g. OTRA Supervision Council) with reactive and ambiguously rooted advice which has no clear authority, which undermines the role of OTRA and which leaves a decision-making vacuum which investors can use for their own ends. In this partial vacuum, no one voice speaks for heritage, and the goals of the heritage community can appear at odds with each other. As a result, there is no one single champion who can speak consistently and coherently for heritage, and bring public support to the heritage cause.

Herb Stovel, in 2006

More complex and diverse interests in the Old Town create a need for more sophisticated intervention than mere enforcement of laws and plans. It calls for adapting the management of the Old Town to the new circumstances. Whilst the lead of the public authorities needs to be maintained and stringent heritage protection rules must be enforced, the effectiveness of management and quality of its results would benefit if the decision making, including operational control of funding is decentralized, involving non-public actors in decision making according to the spirit and key principles of the Old Town Revitalisation strategy and enhancing the mandate of the experienced and internationally recognised organisation that OTRA has become.

Speaking of the Senate, in principle it was necessary to make a coordinating body between national Government and Municipality. It was enlarged to include a representation of NGOs. Senate’s aim is advisory. The idea could have been enlarged to include a much wider cross section of community participation. There may be a scope for enlarging and strengthening the Senate such as by adding representatives of the cultural, business and religious sectors.  OTRA must be represented on the Senate on its own or in part representation of the Municipality. There is a need for a mechanism to ensure that what is decided by the Senate IS listened to.

Ray Bondin, in 2006

Impact of OTRA’s work is difficult to measure by any quantifiable indicators. The strongest aspect of the long term impact of OTRA’s work has been its influence to the attitudes and approaches to management of the Old Town in the professional community and the owners of properties in the Old Town. OTRA has become a model in the region, and it is widely known due to international recognition. Yet the expect shift from government towards governance in the management of the Old Town has not yet occurred to the extent envisaged in the strategy.

Many of the conservation professionals have gained significant experience with the principles and practices of “integrated conservation”, and can function well in balancing concern for retention of heritage values, and development imperatives. Equally they can look at development as broadly concerned not just with private benefits for private investors, but with sustainable social, cultural and economic benefits to the community as a whole. Again these professionals constitute a considerable resource for future policy development and implementation. There is a large core of experienced and committed conservation professionals working at different levels and in different roles within Vilnius.  The newly emerging frameworks for conservation which have shifted emphasis from public sector care to market place management have not necessarily been able to fully reintegrate these professionals and to optimize use of their skills. But recalling that Vilnius was the first historic city in the Soviet Union to embark on area conservation, this group of professionals constitutes a resource of inestimable potential value.

Herb Stovel, in 2006

Direction of the Old Town revitalization needs to be changed. The Old Town is revived – it turned into the most active, expensive part of the city. A new direction must seek restoration of the Old Town, encompassing preservation of values through the support of communities, promotion of cultural tourism, public information, education and training.

Focus of the conservation must shift from buildings to people.

- Dalia Bardauskiene, in 2006

_______________________

In order of appearance of quotations:

Herb Stovel is a Professor with the School of Canadian Studies in Carleton University, Ottawa, Canada. Herb’s involvement in Vilnius started in year ??? with the project of the Canadian Urban Institute. In subsequent years, until 2004, Herb worked in Vilnius as Unit Director of ICCROM’s Heritage Settlements Programme. In 2006, President of Lithuania awarded Herb a Medal of the Order of Merit of Lithuania.

Giedre Filipaviciene is a Head of Heritage Protection Division of Vilnius Municipality.

Augis Gucas was a Head of Heritage Protection Division of Vilnius Municipality in years 1995-2004 (???).

Diana Varnaite was a Director of State Department for Heritage Protection in years 1995-2004 (???).

Aleksandras Luksas was a City Architect of Vilnius and Director of Municipal Department for Urban Development in years 1995-2003 (???).

Giedre Mikneviciene is the President of ICOMOS Lithuania.

Andis Cinis is a Head of Heritage Protection Division of Riga Municipality in Latvia.

Dr. Ray Bondin is Executive Coordinator of Rehabilitation Projects in Malta and member of the Executive board of ICOMOS International and member of ICCROM’s Council. Ray is a president of ICOMOS’ International Scientific Committee for Historic Towns (CIVVIH).

Alfredas Jomantas was Secretary General of Lithuanian Commission for UNESCO in 1995-97 and now serves as head of international division at the State Department of Heritage Protection.

Irma Grigaitiene is a Head of Division for Protected Territories at the Ministry of Culture.

Sakalas Gorodeckis is a chairman of Uzupis local community organization in Vilnius.

Dalia Bardauskiene is a former Director of OTRA in 1997-98 (???). She serves as Advisor to Mayor of Vilnius on the issues of Strategic Planning.

Irena Kliobaviciute is conservation architect and planner who worked with many statutory plans of the Old Town. She is the Vice-President of Architects’ Association, responsible for issues of heritage management.

Prof. Jonas Glemza is a President of State Commission for Heritage Protection.

Antanas Gvildys was employed at the Monument Restoration Institute for 20 years and was the head of the Institute for seven years; he now owns and leads a successful private conservation planning and architects’ company “Archinova”

Joe King is Unit Director of ICCROM’s Heritage Settlements Programme.

Gediminas Rutkauskas is a Director of OTRA.

The consultant commissioned to develop this case study by ICCROM was Paulius Kulikauskas, facilitated by OTRA.

Vilnius, December 2005 – April 2006.